## Slide 1: User-centered Process for Designing and Implementing Interactive Motion Tracking Software

## Slide 2: Project plan
Initial planning phase (phase 0 in UCSD) – 3 weeks
Implementation and testing – 9 weeks
Evaluation – 2 weeks
Analysis of results and finishing report – 5 weeks
Reserve for emergencies – 1 week

## Slide 3: Phase 0
Project definition and practical issues
User analysis
Requirements engineering
Design artifacts
Theoretical framework

## Slide 4: Phase – 0: Project definition
Working in cross-disciplinary research group
The project as a whole:
  Studying motion-vision in flies
  The track-ball setup
  My part in the project

## Slide 5: Phase – 0: User analysis
Contextual inquiry
User stories/requirements
Personas
Scenarios
Prototype

## Slide 6: Phase – 0: Requirements engineering
Identification
Specification
System modeling
Validation in the evaluation phase

## Slide 7: Implementation and testing
Working in sprints
Sprint lifecycle:
  Requirements engineering (again)
  Implementation
  Testing
  Sprint evaluation

## Slide 8: Evaluation
Expert vs participant based evaluation
Cooperative evaluation with naive users
Heuristic evaluation

## Slide 9: Analysis of results..
Comparing the evaluation results with each other and in relation to literature
Answering purpose and hypothesis
Presentation

## Slide 10: Graduating!